# Deputy Ministry of Tourism (DMoT)

## Infrastructure

Shore dives

- Ladders and handrail installations. For the more precarious entries, installing handrails for more stable entry/exit to the water level, or walking on shallow waters on slippery rocks will increase the safety level of those dive sites. In addition, ladders can facilitate divers to descent from rocky steps into the water while carrying SCUBA equipment. Such improvements can also make dive sites potentially more accessible to physically disabled divers. Estimated cost per ladder/handrail installation is ~€500 - €1,000 (depends upon the material e.g., stainless Steel, number of steps and length/dimension of ladder). Suggested authorities to implement: DMoT / Local Municipality.

- Kitting up facilities. Creating specific spaces for divers to set up their equipment, such as benches. This will avoid setting up in muddy or sandy surfaces which can taint some of the main functions of equipment (i.e., sand in regulators can cause free flow). Estimated cost of bench installation, similar to those already in place at other dive sites (Figure A33, Figure A34), per site is ~€1,000 to facilitate up to 5 divers at each time. Suggested authorities to implement: DMoT / Local Municipality.

- Pergolas / Canopy. Exposed areas require a canopy, providing shaded areas to protect divers against heat and high exposure to sun, especially during the summer periods. This will create a more comfortable environment especially in locations where multiple dives take place. Estimated cost for wooden shaded area of 10m2 is ~€1000. Suggested authorities to implement: DMoT / Local Municipality.

- Washroom/changing facilities. Provision of toilets, showers and/or changing room facilities at dive sites. This is very important for the comfort of divers especially in very popular dive sites. Toilets can be either chemical toilets (not preferable due to high maintenance needs) or preferably more permanent constructions. Prefabricated toilets containing male and female (two each) toilets, changing rooms and two showers, are estimated between €5,000 - €7,000, including their septic tank and provision of hot/cold water. Suggested authorities to implement: DMoT / Local Municipality.

- Bins. Provision of trash and/or recycling bins is very important to avoid littering of the area which could end up in the sea. Estimated cost per bin (large) is ~€130. Suggested authorities to implement: DMoT / Local Municipality.

- Improvement of footpaths, access roads and parking spaces. Some dive sites are in remote areas with the roads leading to the sites being usually dirt-roads which can occasionally only be accessibly with a pick-up truck or an SUV. However, during winter months they can, in some cases, become dangerous and inaccessible. Therefore, to deem the sites accessible all-year-round, they could become paved. In addition, the footpaths leaving to the water’s edge from the car parking can be precarious and therefore improvements on footpaths can, in combination with handrails, make the dive sites more accessible and safer. Some very popular dive-sites would also benefit from the creation of designated and/or paved parking-spaces. Costs are difficult to estimate due to the diversity of dive sites in need of such improvements (e.g., length, location, materials etc.). Suggested authorities to implement: DMoT / Local Municipality.

- Signs with dive site details. Signs with basic information (e.g., depth, distance, characteristic features and potential risks) of the dive sites, and potential dive routes, could be installed at the more popular dive sites. These would help with dive briefings and help new divers with what to expect from the dive. Estimated cost ~€100 – €200 per sign. Suggested authority to implement: DMoT.

- Structural appraisal of the wreck. Provided that some wrecks are showing signs of deterioration, monitoring authorities need to ensure the structural safety of the wrecks, to guarantee their structural integrity and safety of divers that visit them. Dangerous wrecks need to be cleared out or sealed off in areas that could pose a risk to visitors. Costs are difficult to estimate due to the diversity of wrecks (e.g., age, size, accessibility, material etc.). Suggested authorities to implement: DMoT / DFMR.

Suggestions for improvements on shore for each dive site and priority on implementation are summarized in Table 1.1. It is important to note that many of the shore dives for which we recommend the creation of infrastructure, are located within or very close to Natura 2000 sites (Table 1.1), therefore, this will potentially require special permits for the development of those improvements and to determine the potential impacts of such developments in areas of special conservation.

Boat dives

- Marker buoys placements. Buoys that mark the location of wreck or dive site can be placed to indicate the location and ensure boats are more careful when passing near them. Estimated cost ~€600 - €1,000. Suggested authorities to implement: DMoT / DFMR / Port-Authority.

- Mooring for dive boats. Designated moorings will ensure safe moorings for dive boats and avoid anchorage in protected habitats (i.e., Posidonia oceanica seagrass meadows). Estimated cost ~€600 - €1,000. Suggested authorities to implement: DMoT / DFMR / Port-Authority.

- Structural appraisal of wrecks. Provided that some wrecks are showing signs of deterioration, monitoring authorities need to ensure the structural safety of the wrecks, to guarantee their structural integrity and safety of divers that visit them. Dangerous wrecks need to be cleared out or sealed off in areas that could pose a risk to visitors (e.g., Zenobia areas where divers could get disoriented). Costs are difficult to estimate due to the diversity of wrecks (e.g. age, size, accessibility, material etc.). Suggested authorities to implement: DMoT / DFMR.

Suggestions for improvements on each boat dive site are summarized in Table 1.2. Dive sites are ranked in accordance with popularity, based on the interviews to dive centres.

Table 1.1. Suggestions for improvements on shore dive sites. Letters indicate priority level, L = Low, M = Medium, H = High. Improvements on sites which are located within Sovereign Base Areas will have to be in coordination with SBA authorities.

| Dive site | Install ladders | Install handrails | Kitting up facilities | Washroom / changing facilities | Pergolas / Canopy | Bins | Improvements to footpaths | Improvements to access road | Signs with dive site details | Provide dedicated parking | Location |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Green bay |  |  | H | M | H | H |  |  | M | H | Natura 2000 (Thalassia Periochi Nisia) |
| Cyclops caves |  | H | H | M | H | H | L | L | M | M | Natura 2000 (Kavo Gkreko) |
| Caves | L | H |  | M | H | H |  | L | M | M | Natura 2000 (Kavo Gkreko) |
| MUSAN |  |  |  |  |  |  |  |  | M |  | Ayia Napa MPA |
| Green bay caves | M | L | H | M | M | H | L |  | M |  | Natura 2000 (Thalassia Periochi Nisia) |
| Chapel (Agioi Anargiroi) | M |  |  | M | L |  |  |  | M | H | Natura 2000 (Kavo Gkreko) |
| Canyon |  | L |  | L | H | H | L | H | M | L | Natura 2000 (Kavo Gkreko) |
| Bullet point/Watchtower |  | L | M | M | H | H |  | L | M | M | Dhekelia SBA |
| Amphitheatre |  |  |  |  | L | M |  | L | M |  |  |
| Da Costa |  |  | L | L | L |  |  |  | M | M | Natura 2000 (Thalassia Periochi Nisia) |
| EDRO III |  | M |  |  |  | M |  |  | L |  | Natura 2000 area (Chersonisos Akama) |
| The Nail |  |  | L |  |  |  |  | L | L |  | Dhekelia SBA |
| Octopus site |  |  | L | L |  | M |  | L | L |  |  |
| Antennae (Commando Bay) | L | L | L | L | L |  |  |  | L |  | Natura 2000 (Kavo Gkreko) |
| Roman wall (structures) |  |  |  |  |  |  |  |  | L |  | Baths MPA |
| Amphitheatre bay |  |  |  |  |  | H |  |  | L |  | Natura 2000 area (Chersonisos Akama) |
| Church bay |  | L |  |  |  | L |  |  | L |  |  |
| Airport reef |  |  |  |  |  | L |  |  | L |  |  |
| Photiades wall |  |  |  |  |  |  |  |  | L |  | Natura 2000 area (Chersonisos Akama) |
| Amathus Archaeological site |  |  | L | L | L | H |  |  | L | M | Amathounta MPA |
| Arch |  |  |  |  |  | L | L | L | L |  | Dhekelia SBA |
| Omega beach |  |  |  |  |  |  |  |  | L |  |  |
| Karnagio (Komeno) shipwreck |  |  |  |  |  | L |  |  | L |  |  |
| Kryo Nero |  | L |  |  |  | L | L | L | H |  | Ayia Napa Sea Caves MPA |

Table 1.2. Suggestions for improvement for each boat dive site. Letters indicate priority level, L = Low, M = Medium, H = High. Improvements on sites which are located within SBAs will have to be in coordination with SBA authorities.

| Dive site | Marker buoys placement / maintenance | Mooring for dive boats placement / maintenance | Structural appraisal of the wreck | Location |
| --- | --- | --- | --- | --- |
| Zenobia shipwreck |  |  | M | Zenobia MPA |
| Elpida shipwreck |  |  | L | Larnaca MPA |
| Nemesis III shipwreck |  |  | L | Paralimni MPA |
| Lady Thetis shipwreck |  |  | H | Dasoudi MPA |
| Costandis shipwreck |  |  | H | Dasoudi MPA |
| Liberty shipwreck |  |  | L | Paralimni MPA |
| Jubilee shoals | L | L |  |  |
| Pistol Bay | L | L |  | Peyeia Sea Caves MPA |
| Manijin island | L | L |  | Peyeia Sea Caves MPA |
| Kakoskali MPA |  | L |  | Kakoskali MPA |
| The structures | L | L |  | Dasoudi MPA |
| Kakoskali reef (St Georgios reef) |  | L |  | Natura 2000 area (Chersonisos Akama) |
| St George - Geronisos | L | L |  | Natura 2000 area (Chersonisos Akama) |
| Pyla pirate caves | L | L |  | Dhekelia SBA |
| Kyrenia shipwreck |  |  | M | Ayia Napa MPA |
| HMS Cricket wreck | L | L |  | Dhekelia SBA |
| Cape pyla reef | L | L |  | Dhekelia SBA |
| Alexandria shipwreck | L | L | M | Zenobia MPA |
| Vera K shipwreck | M | M |  | Natural 2000 area (Thalassia Periochi Moulia) |
| Amphora caves | M | M |  | Natural 2000 area (Thalassia Periochi Moulia) |
| Porto Parou |  | L |  | Akrotiri MPA |
| Fontana Amorosa | L | L |  | Natura 2000 area (Chersonisos Akama) |
| Blue lagoon |  | L |  | Natura 2000 area (Chersonisos Akama) |
| Amathus MPA Pyramids |  |  |  | Amathounta MPA |
| Table top (Kitazos) | L | L |  | Natura 2000 (Kavo Gkreko) |
| Petra tou Lefkou | L | L |  | Akrotiri SBA |
| Petra mikri | L | L |  | Akrotiri SBA |
| Mazaki island | L | L |  | Natura 2000 area (Chersonisos Akama) |
| Lianokaos/Petra | L | L |  | Akrotiri SBA |
| Laboe shipwreck |  |  | M | Geroskipou MPA |
| Kamara | L | L |  | Akrotiri SBA |
| Bahames (Akrotiri) | L | L |  | Akrotiri SBA |
| White Star shipwreck | L | L | L |  |
| Barge Ayia Trias |  |  | L | Dasoudi MPA |
| Agira | L | L |  | Akrotiri SBA |
| Zevgari | L | L |  | Akrotiri SBA |
| Larnaca reef | L | L |  | Larnaca MPA |
| Aphrodites rock | L | L |  | Natura 2000 area (Chersonisos Akama) |
| Dorida | L | L |  | Larnaca MPA |
| Achilleas shipwreck | L | L |  |  |
| Akrotiri Fish Reserve (Parko) | L | L |  | Akrotiri SBA |
| Farses II |  |  | L |  |

## Legislation/regulations

- Creation of a monitoring/responsible authority. A body should be established which will be responsible for diving activities in Cyprus. This body could be either a newly established body specifically for this task or, preferably, a specialised department under the Deputy Ministry of Tourism. The task of this body will be to provide licenses, ensure compliance with rules and regulations and in general to monitor the diving industry in Cyprus. Suggested authority to implement: DMoT.

- National license for dive centres and instructors. A national license will ensure that all centres and instructors follow the same protocols and comply with all regulations. The license will need to be renewed regularly only if centres and instructors comply with the legislation. Compliance for license can include keeping infrastructure in proper condition, records of certificates of instructors, number of clients and services offered, insurances, dive plans, safety regulations etc. Suggested authority to implement: DMoT.

- ISO compliance. Dive centres and instructors to be certified with ISO 24803:2017. Suggested authority to implement: DMoT.

## Monitoring

- Monitoring of dive sites. The monitoring/responsible authority which will be created for the diving industry should monitor dive sites on a regular basis, checking that dive centres and instructors comply with regulations. Suggested authority to implement: DMoT / Port-Authority.

- Monitoring of diving industry. The responsible authority should monitor the industry collecting data on the number of divers, dive site visitations, instructors, certification levels, incidents etc. Such data can help with understanding the state of the industry and help with any decisions on changes for improvement. Suggested authority to implement: DMoT.

- Online application system for reporting illegal activities or other problems at dive-sites. An online system where divers can report illegal activities, or any other problems at dive sites (e.g., infrastructure damages) in real time, supporting an increased reaction time from authorities. Suggested authorities to implement: DMoT / Police

- Targeted surveys for incoming tourism. Surveys at airports through questionnaires to determine and monitor the number of divers visiting Cyprus. Questions can include information on duration of stay, type of accommodation, expenditure and general opinion or suggestions for the diving industry in Cyprus will allow for better understanding of progress and/or needs. Suggested authorities to implement: DMoT / Statistical service.

- AI technologies for monitoring. AI in combination with CCTV monitoring can be used to monitor remote areas, such as wrecks. A good example is ‘NOUS’ (https://nous.com.gr/), a program run in Greece that uses AI to monitor ancient wrecks using multiple underwater cameras feeding an online link that is open to the public. Setting up such a system can help with monitoring for looting and signs of damage to shipwrecks (ancient or new). However, when setting up such a system, GDPR rights will have to be taken into account and whether or not divers will need to sign a consent form before visiting the sites. Suggested authorities to implement: DMoT / DFMR / Marine Police

## Sustainability of the industry

- Provision of funding for training and certifications. Government/responsible authority can provide funding for centres and instructors to attend seminars and trainings advancing their knowledge. Suggested authority to implement: DMoT.

- Applying for funding. The EU European Innovation Council offers funding for projects combining innovative technologies with sustainable tourism development which could help Cyprus in developing sustainable practices for diving tourism. (e.g., https://eismea.ec.europa.eu/news/medrydive-dive-past-without-getting-wet-2022-08-09_en). Suggested authorities to implement: DMoT / DFMR.

- Interactive website / application. Web-based technology could be utilized to better manage sites and encourage a feedback culture from visiting divers. An indication of car park usage / likelihood that the site will be overcrowded; On-line interactive assistance – Details of dive sites, features, depths of features, available amenities, posting of weather forecasts by dive sites (sun index, water quality, visibility etc.). This should also include the 3D models of dive site which are already under development. Suggested authority to implement: DMoT.

- Support and promotion of freediving industry. Freediving is a very promising sector that has the potential to contribute to the increase of special tourism in Cyprus. It has fewer restrictions than SCUBA in terms of flying after a dive as well as the use of less equipment. Furthermore, free diving is a competitive sport in which Cyprus has been hosting international competitions the last years. This could be used to attract not only participants in the events but also supporters of the sport. Suggested authority to implement: DMoT.

- Support and promotion of technical diving. Technical diving is becoming more popular and it is a market to be exploited. For Cyprus to be able to promote technical diving, accessibility to deeper sites will have to be improved. Zenobia is already a very popular destination for technical diving, but sites accessible from shore for technical diving are very few (e.g. Cyclopes) and to reach technical diving depths requires covering large distances underwater which is not ideal. Incentives could be provided to dive centres specialising in technical diving to make it a yearlong promotion on their website and social media. Technical diving can be easier/more comfortable in the colder months/seasons in Cyprus as the heat in the summertime can make technical diving less comfortable, given the extra equipment that needs to be carried. Suggested authority to implement: DMoT.

- Creation of archaeological marine parks. Archaeological marine parks can help promote Cyprus as a diving destination and create more interesting and appealing dive sites for divers who wish to witness something different. Creation of this kind of parks and opening them to the public will have to be in close collaboration with the Department of Antiquities (DoA) and ensure strict regulations / monitoring strategies are in place to avoid damaging / looting of the archaeological area (e.g., shipwrecks). Suggested authorities to implement: DoA / DMoT / DFMR.

## Environmental Sustainability

- Educate divers. Provide pre-dive briefings that include information on the importance of marine conservation and responsible diving practices. Encourage divers to respect marine life, avoid touching marine life, and maintain proper buoyancy control. Suggested authorities/bodies to implement: DMoT / DFMR / Ocean literacy experts.

- Environmental awareness/Ocean literacy education to the public. Seminars, symposiums, educational days etc. could be organised on a regular basis in all districts, to increase environmental awareness of the general public, showcase the importance of the marine environment and educate on environmentally friendly practices. Suggested authorities/bodies to implement: DMoT / DFMR / DoE / Ocean literacy experts.

- Environmentally friendly products. Promote usage of environmentally friendly products, such as reef-friendly sunscreen, and provide information about their importance. Suggested authorities to implement: DMoT / DFMR.

- Implement waste reduction measures. Encourage divers to minimize waste by using reusable water bottles and avoiding single-use plastics. Establish proper waste disposal facilities at dive centres and dive sites. Suggested authorities to implement: DMoT / Local authorities.

- Encourage responsible photography. Advise divers to practice responsible underwater photography, avoiding damage and any kind of disturbance to sensitive marine life. Promote the use of equipment that minimizes environmental impact. Suggested authorities/bodies to implement: DMoT / DFMR / Ocean literacy experts.

- Support sustainable dive operators. Collaborate with and promote dive operators committed to sustainable practices. Ensure that dive centres and facilities are built and operated with sustainable practices in mind. Invest in eco-friendly technologies and energy-efficient equipment. Recognize and reward operators who follow eco-friendly guidelines in their operations. Suggested authority to implement: DMoT.

- Reef cleanup initiatives. Organize or participate in reef cleanup events to remove debris and waste from underwater environments. Engage the diving community in regular cleanups to maintain the health of dive sites. Suggested authorities to implement: DMoT / DFMR.

- Contribute to conservation projects. Allocate funds or resources to support local marine conservation projects. Involve divers in citizen science initiatives to collect valuable data on marine life and ecosystems. Suggested authorities/bodies to implement: DMoT / DFMR / Marine research institutes.

## Promotion

### Image

The image portrayal of the Cyprus diving tourism is critical in the attraction of visitors, especially international citizens who have not visited the island before. We recommend that a unique logo along with a slogan are created / improved, like the well-known ‘Love Cyprus’, with a focus on diving (e.g., ‘Dive Cyprus’). This should be displayed on all the promotional materials used. Furthermore, leaflets, pamphlets and posters including high quality photos from diving trips can be designed and made available for dispersal at dive centres, information desks, hotels, travel agencies, airports, exhibitions etc. A composition of a book, available for purchase at dive centres and bookstores that would include dive sites and stunning images of the underwater treasures would also encourage the return of divers to explore more sites. These images, diving sites and maps can also be included in specialised diving phone applications like ‘DiveMaps’ and ‘Dive+ World’s Diving Community’.

Furthermore, collaborations with dive equipment brands can be made where they could shoot their promotional footage here in Cyprus. Widely viewed videos or photos on social media, taken at locations around Cyprus will help increase the image and desirability of international divers to visit Cyprus. In addition to equipment brands, certification companies can also help promote Cyprus as a diving destination, by including it in their destination list or hosting seminars for dive spots in Cyprus (i.e., PADI’s webinar on MUSAN).

### Events

It is encouraged that the Cyprus diving sector (e.g., Cyprus Dive Centres Association, DMoT) is further represented at, or hosts several events to promote the industry such as:

- Exhibitions. These would be national and international exhibitions specialising on diving (e.g., Salon de la Plongee in Paris, London International Dive Show (LIDS), Diving Equipment & Marketing Association Show) and on a broader but relevant thematic like boat shows (e.g., Boot Dusseldorf Boat Show) and travel fairs (e.g., World Travel Market (WTM) London and ITB Berlin).

- Competitions. More national and international competitions targeting freediving which can be a competitive sport, like the AIDA Freediving World Championship held in Limassol in 2023.

- Underwater photography competitions. This encourages competitors to visit local dive sites and capture their beauty on camera but also creates material for photography exhibitions open to the public where non-divers can also witness the underwater treasures.

- Immersive VR experience events. Where the public can immerse in simulation of the diving experience without the need of diving certifications. The experience is expected to enthuse participants in pursuing a diving certification.

- Educational campaigns. To address all ages, introducing participants to the underwater world while highlighting the importance of environmental awareness and conservation.

- Seabed clean-ups. Although these are already happening, their organisation and promotion can help both as a public engagement activity and as a method of relieving the marine environment from pollutants.

- Take advantage of world’s oceans day (8th June), world’s environment day (5th May) and international scuba day (6th August). Promotion for scuba diving in Cyprus can be done during specialised celebration days mentioned above. In addition, environment or oceans weeks that are already promoted by the Cypriot authorities are perfect examples for establishing a specialised ‘Diving Week’ organised in Cyprus, on a yearly basis, for showcasing the diving industry of Cyprus.

### Social Media Platforms

Social media are inevitably immersed in our lives therefore the diving sector should take advantage of their importance and effectiveness as a promotional tool. Cyprus diving should create distinct accounts, using its established logo and slogan (as per section 1.1.6.) on all popular platforms like Instagram, Facebook, YouTube, TikTok, Twitter and Pinterest. Through these, photos, videos, live streaming, events, news and more can reach broader audience. Furthermore, user-generated content specific hashtags will target people that are more likely to be attracted to visiting Cyprus for diving. Furthermore, famous bloggers, vloggers, and influencers can be asked to promote Cyprus as a diving destination.

### Hotels and Travel agents

In addition to the promotion of diving in Cyprus, incentives and special packages may further encourage visitors to try the sport or re-visit. These may include collaborations between hotels and dive centres where special/discounted prices would be given to hotel guests for diving. Partnerships between dive centres and travel agents can form packages including both accommodation and SCUBA diving experience facilitating tourists in planning their trip while offering the idea of trying out diving for the first time. Dive centres can also offer 3-day diving plans where they could include diverse dive sites (i.e., reefs, wreck, and cave dives). These trips can also be thematic e.g., archaeological sites, artistic sculpture artificial reefs and wreck diving.

Adventure packages with travel agents can include various sports around Cyprus to give tourists more activity options. These can include diving (SCUBA and/or free), snorkelling, hiking, climbing, off-road quad bike tours and even potentially skiing/snowboarding during the winter months. Similarly, family packages can include activities for all members with boat tours, opportunities for SCUBA dive but also snorkelling for the less adventurous members.

A new trend has been wedding proposals and ceremonies performed underwater, a market in which Cyprus can also join. Easily accessible and picturesque dive sites, such as MUSAN, can be promoted for such events and in turn help promote Cyprus as a diving destination.

### Web-Platform

It is essential that prospective visitors have a dedicated, user-friendly, online platform with information on all topics related to diving in Cyprus. This can be done through the, currently under-developed, web-platform which should include:

- 3D Models of 44 dive sites, being created through an ongoing project funded by the DMoT. The models can be added on the website including photos and videos of the dive sites. Additional projects can be run to create models of all the dive sites around Cyprus.

- Descriptions of dive sites. Improvement of the current descriptions found on the Love Cyprus website including facts on available infrastructure, entry and exit points, possible risks and high-quality photos and videos.

- Information for mariners. Include a daily-updated section or reference to the Joint Rescue Coordination Centre, where divers can be informed of restrictions during specific dates due to various coastal activities like construction works and military practices.

- Dive site traffic tracker. A simple form with a drop-down menu of dive sites where dive operators can log-in their plan (i.e., dive site, date, estimated arrival and departure time, number of dives, number of divers). This will assist authorities in keeping track of visits and divers to be aware of the on-site usage and whether a site is overcrowded.

- Marine life. Showcase the beauty of the underwater world and list organisms that divers would potentially encounter.

- Educational material. On the importance of protecting and preserving the natural environment and best practices to prevent distractions during diving.

- Certified dive centres. Can be included once the certification/monitoring authority has been established along with the required legislation and regulations to comply by.

- Social media presence. Link to other platforms that are used to promote the product.

- Non-diving activities. Connection to the Love Cyprus webpage where, other than diving, activities, and interesting places are featured, especially promoting the fact that Cyprus is a family friendly destination.

- Newsletter. Feature events (e.g., exhibitions, festivals, fairs) and other promotions.

- Feedback form. Divers would be able to provide feedback on the quality of the dive sites and report on their diving experience in Cyprus.

- Research engine optimisation. For ease to find online.

## Implementation priorities and action plan

Table 1.3. Summary of the recommended actions, suggested time frame and the responsible authorities/bodies.

| Details in section | Action | Action by | Time Frame (years) |
| --- | --- | --- | --- |
| Infrastructure | Ladders and Handrails | DMoT / Local Municipality | Based on priorities stated in Table 1 and Table 2: High: <2 Medium: 2-5 Low: 5-8 |
|  | Kitting up facilities | DMoT / Local Municipality |  |
|  | Pergolas/Canopy | DMoT / Local Municipality |  |
|  | Washroom/changing facilities | DMoT / Local Municipality |  |
|  | Bins | DMoT / Local Municipality |  |
|  | Improvement of footpaths and access roads | DMoT / Local Municipality |  |
|  | Signs with dive site details | DMoT |  |
|  | Structural appraisal of wrecks | DMoT / DFMR |  |
|  | Marker buoys placement/maintenance | DMoT / DFMR / Port-Authority |  |
|  | Mooring for dive boats | DMoT / DFMR / Port-Authority |  |
| Legislation | Creation of monitoring / responsible authority | DMoT | <2 |
|  | National license for dive centres and instructors | DMoT | <2 |
|  | ISO or related certification requirements | DMoT | <2 |
|  | Infrastructure and equipment compliance | DMoT | <2 |
| Monitoring | Patrolling of dive spots | DMoT / Port-Authority | <2 |
|  | Monitoring of diving industry | DMoT | <2 |
|  | Targeted surveys of incoming tourism | DMoT / Statistical Service | <2 |
|  | Online system for reporting illegal activity | DMoT / Police | <2 |
|  | AI technologies for monitoring | DMoT / DFMR / Marine Police | 2-5 |
| Sustainability of industry | Provision of funding for training and certifications | DMoT | <2 |
|  | Interactive website/application | DMoT | <2 |
|  | Support and promotion of freediving industry | DMoT | <2 |
|  | Applying for funding | DMoT / DFMR | <2 |
| Environmental Sustainability | Educate divers | DMoT / DFMR / Ocean literacy experts | <2 |
|  | Environmental awareness education to the public | DMoT / DFMR / DoE / Ocean literacy experts | Ongoing |
|  | Environmentally friendly product | DMoT / DFMR | <2 |
|  | Implementation of waste reduction measures | DMoT / Local authorities | <2 |
|  | Encourage responsible photography | DMoT / DFMR / Ocean literacy experts | <2 |
|  | Support sustainable dive operators | DMoT | Ongoing |
|  | Contribute to conservation project | DMoT / DFMR / Marine research institutes | <2 |
|  | Reef cleanup initiatives | DMoT/DFMR | <2 |
| Promotion - Image | Update Logo | DMoT | <2 |
|  | Leaflets / pamphlets / posters |  |  |
|  | Composition book |  |  |
|  | Collaboration with equipment brands |  |  |
|  | Collaboration with certification companies |  |  |
| Promotion - Events | Participates in Exhibitions | DMoT | Ongoing |
|  | Host diving competitions |  |  |
|  | Underwater photography competitions |  |  |
|  | Immersive VR events |  |  |
|  | Educational campaigns |  |  |
|  | Seabed clean-ups |  |  |
|  | Promotion during world’s ocean days etc. |  |  |
| Promotion – Social Media platforms | Promotion on social media platforms | DMoT | <2 |
|  | Collaborate with bloggers, vloggers, influencers |  |  |
| Promotion – Hotels & Travel agents | Collaboration with hotels & dive centres | DMoT | <2 |
|  | Adventure packages |  |  |
|  | Family packages |  |  |
|  | Underwater ceremonies |  |  |
| Promotion – Web Platform | 3D models of dive sites | DMoT | <2 |
|  | Descriptions of dive sites |  |  |
|  | Information for mariners |  |  |
|  | Dive site traffic tracker |  |  |
|  | Marine life |  |  |
|  | Educational material |  |  |
|  | Certified dive centres |  |  |
|  | Social media presence |  |  |
|  | Non-diving activities |  |  |
|  | Newsletter |  |  |
|  | Feedback form |  |  |
|  | Research engine optimization |  |  |

# Department of Fisheries and Marine Research (DFMR)

## Infrastructure

Shore dives

- Structural appraisal of the wreck. Provided that some wrecks are showing signs of deterioration, monitoring authorities need to ensure the structural safety of the wrecks, to guarantee their structural integrity and safety of divers that visit them. Dangerous wrecks need to be cleared out or sealed off in areas that could pose a risk to visitors. Costs are difficult to estimate due to the diversity of wrecks (e.g., age, size, accessibility, material etc.). Suggested authorities to implement: DMoT / DFMR.

- Closed circuit television (CCTV) monitoring could be installed in parking spots of dive sites for additional security, to avoid vandalisms and thefts to property and equipment left in/near cars. This kind of systems could potentially also assist in controlling illegal activities within Marine Protected Areas. For a 4-camera CCTV system with two motion sensors and solar spotlights, the cost is estimated to ~€1,000. However, this is an indicative cost for purchasing a simple CCTV system, the actual cost will be site specific dependant and therefore will vary (e.g., location, complexity of system etc.) Suggested authorities to implement: DFMR / Marine Police / Port-Authority.

  - AI technologies can be used in liaise with the CCTV for monitoring traffic/cars at dive sites and update the website with how busy a site is.

Suggestions for improvements on shore for each dive site and priority on implementation are summarized in Table 2.1.

Boat dives

- Marker buoys placements. Buoys that mark the location of wreck or dive site can be placed to indicate the location and ensure boats are more careful when passing near them. Estimated cost ~€600 - €1,000. Suggested authorities to implement: DMoT / DFMR / Port-Authority.

- Mooring for dive boats. Designated moorings will ensure safe moorings for dive boats and avoid anchorage in protected habitats (i.e., Posidonia oceanica seagrass meadows). Estimated cost ~€600 - €1,000. Suggested authorities to implement: DMoT / DFMR / Port-Authority.

- Anchorage prohibition. Prohibiting anchorage in specific areas can avoid damaging important habitats as mentioned above and possibly damaging artificial reefs. To be able to implement this, designated moorings also need to be in place. Floating moorings in designated safe areas are estimated at ~€600 - €1,000 each. Suggested authorities to implement: DFMR / Port-Authority.

- Structural appraisal of wrecks. Provided that some wrecks are showing signs of deterioration, monitoring authorities need to ensure the structural safety of the wrecks, to guarantee their structural integrity and safety of divers that visit them. Dangerous wrecks need to be cleared out or sealed off in areas that could pose a risk to visitors (e.g., Zenobia areas where divers could get disoriented). Costs are difficult to estimate due to the diversity of wrecks (e.g. age, size, accessibility, material etc.). Suggested authorities to implement: DMoT / DFMR.

- Management of boat traffic/mooring. Popular dive sites can become quite busy during high season. Managing the arrival and departure of boats is crucial in maintaining safety and not a cluttered dive site while at the same time minimizing the potential impact of heavy traffic/noise pollution/littering on the marine environment. Suggested authorities to implement: DFMR / Marine Police / Port-Authority.

Suggestions for improvements on each boat dive site are summarized in Table 2.2.

Table 2.1. Suggestions for improvements on shore dive sites. Letters indicate priority level, L = Low, M = Medium, H = High.

| Dive site | Structural appraisal of the wreck | Location |
| --- | --- | --- |
| EDRO III | H | Natura 2000 area (Chersonisos Akama) |

Table 2.2. Suggestions for improvement for each boat dive site. Letters indicate priority level, L = Low, M = Medium, H = High. Improvements on sites which are located within SBAs will have to be in coordination with SBA authorities.

| Dive site | Marker buoys placement / maintenance | Mooring for dive boats placement / maintenance | Anchorage prohibition | Structural appraisal of the wreck | Management of boat traffic / mooring | Location |
| --- | --- | --- | --- | --- | --- | --- |
| Zenobia shipwreck |  |  |  | M | M | Zenobia MPA |
| Elpida shipwreck |  |  |  | L | L | Larnaca MPA |
| Nemesis III shipwreck |  |  |  | L | L | Paralimni MPA |
| Lady Thetis shipwreck |  |  |  | H | L | Dasoudi MPA |
| Costandis shipwreck |  |  |  | H | L | Dasoudi MPA |
| Liberty shipwreck |  |  |  | L | L | Paralimni MPA |
| Jubilee shoals | L | L | L |  |  |  |
| Pistol Bay | L | L |  |  |  | Peyeia Sea Caves MPA |
| Manijin island | L | L | M |  |  | Peyeia Sea Caves MPA |
| Kakoskali MPA |  | L | M |  |  | Kakoskali MPA |
| The structures | L | L |  |  |  | Dasoudi MPA |
| Kakoskali reef (St Georgios reef) |  | L | M |  |  | Natura 2000 area (Chersonisos Akama) |
| St George - Geronisos | L | L | M |  |  | Natura 2000 area (Chersonisos Akama) |
| Pyla pirate caves | L | L | L |  |  | Dhekelia SBA |
| Kyrenia shipwreck |  |  |  | M |  | Ayia Napa MPA |
| HMS Cricket wreck | L | L |  |  |  | Dhekelia SBA |
| Cape pyla reef | L | L | L |  |  | Dhekelia SBA |
| Alexandria shipwreck | L | L |  | M |  | Zenobia MPA |
| Vera K shipwreck | M | M | M |  |  | Natural 2000 area (Thalassia Periochi Moulia) |
| Amphora caves | M | M | M |  |  | Natural 2000 area (Thalassia Periochi Moulia) |
| Porto Parou |  | L | L |  |  | Akrotiri MPA |
| Fontana Amorosa | L | L |  |  |  | Natura 2000 area (Chersonisos Akama) |
| Blue lagoon |  | L |  |  | M | Natura 2000 area (Chersonisos Akama) |
| Table top (Kitazos) | L | L |  |  |  | Natura 2000 (Kavo Gkreko) |
| Petra tou Lefkou | L | L |  |  |  | Akrotiri SBA |
| Petra mikri | L | L |  |  |  | Akrotiri SBA |
| Mazaki island | L | L |  |  |  | Natura 2000 area (Chersonisos Akama) |
| Lianokaos/Petra | L | L |  |  |  | Akrotiri SBA |
| Laboe shipwreck |  |  |  | M |  | Geroskipou MPA |
| Kamara | L | L |  |  |  | Akrotiri SBA |
| Bahames (Akrotiri) | L | L |  |  |  | Akrotiri SBA |
| White Star shipwreck | L | L |  | L |  |  |
| Barge Ayia Trias |  |  |  | L |  | Dasoudi MPA |
| Agira | L | L |  |  |  | Akrotiri SBA |
| Zevgari | L | L | M |  |  | Akrotiri SBA |
| Larnaca reef | L | L |  |  |  | Larnaca MPA |
| Aphrodites rock | L | L |  |  |  | Natura 2000 area (Chersonisos Akama) |
| Dorida | L | L |  |  |  | Larnaca MPA |
| Achilleas shipwreck | L | L |  |  |  |  |
| Akrotiri Fish Reserve (Parko) | L | L |  |  |  | Akrotiri SBA |
| Farses II |  |  |  | L |  |  |

## Legislation/regulations

- Prohibition of anchoring in specific areas. For popular dive spots and especially in areas where priority species are present (e.g., P. oceanica) prohibition of anchoring should be enforced to protects the habitats. This action will require the creation of fixed mooring points. Suggested authorities to implement: DFMR / Port-Authority.

- Restriction of boating in designated dive areas. For dive sites which are more exposed to boat traffic, regulations that prohibit the passage of vessels through the area could be created, allowing only dive boats to enter in low speed to ensure a safer environment for divers. The creation of paths specific for boats to pass in high-speed which are at a distance from the dive points (e.g., following the example of regulations and prohibitions at Dasoudi MPA) should be considered. Suggested authorities to implement: DFMR / Marine Police / Port-Authority.

## Monitoring

- Marine Protected areas monitoring. Regular monitoring of protected areas which is important for enforcing regulations and reducing illegal practices that might negatively affect the diving industry. Suggested authorities to implement: DFMR / Port-Authority.

  - Artificial Intelligence (AI) tracking software can be used to monitor MPAs for illegal activities, such as unauthorised entries, illegal fishing practices etc.

- AI technologies for monitoring. AI in combination with CCTV monitoring can be used to monitor remote areas, such as wrecks. A good example is ‘NOUS’ (https://nous.com.gr/), a program run in Greece that uses AI to monitor ancient wrecks using multiple underwater cameras feeding an online link that is open to the public. Setting up such a system can help with monitoring for looting and signs of damage to shipwrecks (ancient or new). However, when setting up such a system, GDPR rights will have to be taken into account and whether or not divers will need to sign a consent form before visiting the sites. Suggested authorities to implement: DMoT / DFMR / Marine Police

## Sustainability of the industry

- Applying for funding. The EU European Innovation Council offers funding for projects combining innovative technologies with sustainable tourism development which could help Cyprus in developing sustainable practices for diving tourism. (e.g., https://eismea.ec.europa.eu/news/medrydive-dive-past-without-getting-wet-2022-08-09_en). Suggested authorities to implement: DMoT / DFMR.

- Creation of further Artificial Reefs by intentionally deploying shipwrecks. This has been a suggestion by many dive centres and other stakeholders, to create more dive sites and subsequently become more attractive to diving tourists, following the example of Malta. It is important to note however that Cyprus’ coastal geomorphology is very different from Malta. There are areas in Malta where bathymetry is very steep, and waters get deeper very close to the coast. Therefore, most of their shipwrecks are sunk very close to the coast, providing easy access to recreational divers from the coast, without the use of a boat. However, this is not the case in Cyprus, as depths of >20 m are at a greater distance from the coast. This is the reason why it is essential to use boats for visiting almost all shipwrecks. As was already mentioned, Cyprus already has 20 artificial reef parks and shipwrecks available for recreational diving in addition to an abundance of naturally beautiful reefs. Nevertheless, if more shipwrecks or artificial reefs are to be created, locations should be decided after taking into consideration multiple aspects, such as (but not limited to) the distance to the nearest coastline, coastal processes including sediment movement, depths, direction and velocity of residual currents, proximity to natural reefs and/or areas of scientific or biological importance, recreational areas and coastal amenities, impact on coastal protection and including an elaborated Environmental Impact Assessment. Suggested authority to implement: DFMR.

- Creation of archaeological marine parks. Archaeological marine parks can help promote Cyprus as a diving destination and create more interesting and appealing dive sites for divers who wish to witness something different. Creation of this kind of parks and opening them to the public will have to be in close collaboration with the Department of Antiquities (DoA) and ensure strict regulations / monitoring strategies are in place to avoid damaging / looting of the archaeological area (e.g., shipwrecks). Suggested authorities to implement: DoA / DMoT / DFMR.

## Environmental Sustainability

- Increase awareness of ecological consequences of anchorage. Activities such as anchorage can have detrimental effect on Posidonia meadows. Authorities should raise awareness on the impacts of anchorage to boat users. European networks like the Mediterranean Posidonia Network (https://medposidonianetwork.com/) promote eco-mooring tools which can serve not just the diving tourism industry but also the boating industry. To implement such strategies a collaboration with the DFMR is necessary as the data on the distribution of P. oceanica meadows in Cyprus is required. Suggested authorities/bodies to implement: DFMR / DoE / Ocean literacy experts (e.g. CMMI).

- Educate divers. Provide pre-dive briefings that include information on the importance of marine conservation and responsible diving practices. Encourage divers to respect marine life, avoid touching marine life, and maintain proper buoyancy control. Suggested authorities/bodies to implement: DMoT / DFMR / Ocean literacy experts.

- Environmental awareness/Ocean literacy education to the public. Seminars, symposiums, educational days etc. could be organised on a regular basis in all districts, to increase environmental awareness of the general public, showcase the importance of the marine environment and educate on environmentally friendly practices. Suggested authorities/bodies to implement: DMoT / DFMR / DoE / Ocean literacy experts.

- Environmentally friendly products. Promote usage of environmentally friendly products, such as reef-friendly sunscreen, and provide information about their importance. Suggested authorities to implement: DMoT / DFMR.

- Encourage responsible photography. Advise divers to practice responsible underwater photography, avoiding damage and any kind of disturbance to sensitive marine life. Promote the use of equipment that minimizes environmental impact. Suggested authorities/bodies to implement: DMoT / DFMR / Ocean literacy experts.

- Support sustainable dive operators. Collaborate with and promote dive operators committed to sustainable practices. Ensure that dive centres and facilities are built and operated with sustainable practices in mind. Invest in eco-friendly technologies and energy-efficient equipment. Recognize and reward operators who follow eco-friendly guidelines in their operations. Suggested authority to implement: DMoT.

- Reef cleanup initiatives. Organize or participate in reef cleanup events to remove debris and waste from underwater environments. Engage the diving community in regular cleanups to maintain the health of dive sites. Suggested authorities to implement: DMoT / DFMR.

- Contribute to conservation projects. Allocate funds or resources to support local marine conservation projects. Involve divers in citizen science initiatives to collect valuable data on marine life and ecosystems. Suggested authorities/bodies to implement: DMoT / DFMR / Marine research institutes.

## Implementation priorities and action plan

Table 2.3. Summary of the recommended actions, suggested time frame and the responsible authorities/bodies.

| Details in section | Action | Action by | Time Frame (years) |
| --- | --- | --- | --- |
| Infrastructure | Structural appraisal of wrecks | DMoT / DFMR | Based on priorities stated in Table 1 and Table 2: High: <2 Medium: 2-5 Low: 5-8 |
|  | CCTV | DFMR / Marine Police / Port-Authority |  |
|  | Marker buoys placement/maintenance | DMoT / DFMR / Port-Authority |  |
|  | Mooring for dive boats | DMoT / DFMR / Port-Authority |  |
|  | Anchorage prohibition | DFMR/Port-Authority |  |
|  | Management of boat traffic/mooring | DFMR / Marine police / Port-Authority |  |
| Legislation | Marine biodiversity protection | DFMR | Ongoing |
|  | Prohibition of Anchoring | DFMR / Port-Authority | 2-5 |
|  | Creation of no stopping areas in designated dive areas | DFMR / Marine police / Port-Authority | 2-5 |
| Monitoring | Protected areas monitoring | DFMR / Port-Authority | Ongoing |
|  | Patrolling of dive spots | DMoT / Port-Authority | <2 |
|  | AI technologies for monitoring | DMoT / DFMR / Marine Police | 2-5 |
| Sustainability of industry | Applying for funding | DMoT / DFMR | <2 |
|  | Creation of more Artificial Reefs & shipwreck | DFMR | 5-8 |
|  | Archaeological marine parks | DoA / DMoT / DFMR | 2-5 |
| Environmental Sustainability | Increase awareness of ecological consequences of anchorage | DFMR / DoE / Ocean literacy experts | Ongoing |
|  | Educate divers | DMoT / DFMR / Ocean literacy experts | <2 |
|  | Environmental awareness education to the public | DMoT / DFMR / DoE / Ocean literacy experts | Ongoing |
|  | Environmentally friendly product | DMoT / DFMR | <2 |
|  | Encourage responsible photography | DMoT / DFMR / Ocean literacy experts | <2 |
|  | Contribute to conservation project | DMoT / DFMR / Marine research institutes | <2 |
|  | Reef cleanup initiatives | DMoT/DFMR | <2 |

# Local Municipalities

## Infrastructure

Shore dives

- Ladders and handrail installations. For the more precarious entries, installing handrails for more stable entry/exit to the water level, or walking on shallow waters on slippery rocks will increase the safety level of those dive sites. In addition, ladders can facilitate divers to descent from rocky steps into the water while carrying SCUBA equipment. Such improvements can also make dive sites potentially more accessible to physically disabled divers. Estimated cost per ladder/handrail installation is ~€500 - €1,000 (depends upon the material e.g., stainless Steel, number of steps and length/dimension of ladder). Suggested authorities to implement: DMoT / Local Municipality.

- Kitting up facilities. Creating specific spaces for divers to set up their equipment, such as benches. This will avoid setting up in muddy or sandy surfaces which can taint some of the main functions of equipment (i.e., sand in regulators can cause free flow). Estimated cost of bench installation, similar to those already in place at other dive sites (Figure A33, Figure A34), per site is ~€1,000 to facilitate up to 5 divers at each time. Suggested authorities to implement: DMoT / Local Municipality.

- Pergolas / Canopy. Exposed areas require a canopy, providing shaded areas to protect divers against heat and high exposure to sun, especially during the summer periods. This will create a more comfortable environment especially in locations where multiple dives take place. Estimated cost for wooden shaded area of 10m2 is ~€1000. Suggested authorities to implement: DMoT / Local Municipality.

- Washroom/changing facilities. Provision of toilets, showers and/or changing room facilities at dive sites. This is very important for the comfort of divers especially in very popular dive sites. Toilets can be either chemical toilets (not preferable due to high maintenance needs) or preferably more permanent constructions. Prefabricated toilets containing male and female (two each) toilets, changing rooms and two showers, are estimated between €5,000 - €7,000, including their septic tank and provision of hot/cold water. Suggested authorities to implement: DMoT / Local Municipality.

- Bins. Provision of trash and/or recycling bins is very important to avoid littering of the area which could end up in the sea. Estimated cost per bin (large) is ~€130. Suggested authorities to implement: DMoT / Local Municipality.

- Improvement of footpaths, access roads and parking spaces. Some dive sites are in remote areas with the roads leading to the sites being usually dirt-roads which can occasionally only be accessibly with a pick-up truck or an SUV. However, during winter months they can, in some cases, become dangerous and inaccessible. Therefore, to deem the sites accessible all-year-round, they could become paved. In addition, the footpaths leaving to the water’s edge from the car parking can be precarious and therefore improvements on footpaths can, in combination with handrails, make the dive sites more accessible and safer. Some very popular dive-sites would also benefit from the creation of designated and/or paved parking-spaces. Costs are difficult to estimate due to the diversity of dive sites in need of such improvements (e.g., length, location, materials etc.). Suggested authorities to implement: DMoT / Local Municipality.

Suggestions for improvements on shore for each dive site and priority on implementation are summarized in Table 3.1. It is important to note that many of the shore dives for which we recommend the creation of infrastructure, are located within or very close to Natura 2000 sites (Table 3.1), therefore, this will potentially require special permits for the development of those improvements and to determine the potential impacts of such developments in areas of special conservation.

Table 3.1. Suggestions for improvements on shore dive sites. Letters indicate priority level, L = Low, M = Medium, H = High. Improvements on sites which are located within Sovereign Base Areas will have to be in coordination with SBA authorities.

| Dive site | Install ladders | Install handrails | Kitting up facilities | Washroom / changing facilities | Pergolas / Canopy | Bins | Improvements to footpaths | Improvements to access road | Provide dedicated parking | Location |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| Green bay |  |  | H | M | H | H |  |  | H | Natura 2000 (Thalassia Periochi Nisia) |
| Cyclops caves |  | H | H | M | H | H | L | L | M | Natura 2000 (Kavo Gkreko) |
| Caves | L | H |  | M | H | H |  | L | M | Natura 2000 (Kavo Gkreko) |
| Green bay caves | M | L | H | M | M | H | L |  |  | Natura 2000 (Thalassia Periochi Nisia) |
| Chapel (Agioi Anargiroi) | M |  |  | M | L |  |  |  | H | Natura 2000 (Kavo Gkreko) |
| Canyon |  | L |  | L | H | H | L | H | L | Natura 2000 (Kavo Gkreko) |
| Bullet point/Watchtower |  | L | M | M | H | H |  | L | M | Dhekelia SBA |
| Amphitheatre |  |  |  |  | L | M |  | L |  |  |
| Da Costa |  |  | L | L | L |  |  |  | M | Natura 2000 (Thalassia Periochi Nisia) |
| EDRO III |  | M |  |  |  | M |  |  |  | Natura 2000 area (Chersonisos Akama) |
| The Nail |  |  | L |  |  |  |  | L |  | Dhekelia SBA |
| Octopus site |  |  | L | L |  | M |  | L |  |  |
| Antennae (Commando Bay) | L | L | L | L | L |  |  |  |  | Natura 2000 (Kavo Gkreko) |
| Amphitheatre bay |  |  |  |  |  | H |  |  |  | Natura 2000 area (Chersonisos Akama) |
| Church bay |  | L |  |  |  | L |  |  |  |  |
| Airport reef |  |  |  |  |  | L |  |  |  |  |
| Amathus Archaeological site |  |  | L | L | L | H |  |  | M | Amathounta MPA |
| Arch |  |  |  |  |  | L | L | L |  | Dhekelia SBA |
| Karnagio (Komeno) shipwreck |  |  |  |  |  | L |  |  |  |  |
| Kryo Nero |  | L |  |  |  | L | L | L |  | Ayia Napa Sea Caves MPA |

### Environmental Sustainability

- Implement waste reduction measures. Encourage divers to minimize waste by using reusable water bottles and avoiding single-use plastics. Establish proper waste disposal facilities at dive centres and dive sites. Suggested authorities to implement: DMoT / Local authorities.

## Implementation priorities and action plan

Table 3.2. Summary of the recommended actions, suggested time frame and the responsible authorities/bodies.

| Details in section | Action | Action by | Time Frame (years) |
| --- | --- | --- | --- |
| Infrastructure | Ladders and Handrails | DMoT / Local Municipality | Based on priorities stated in Table 1 and Table 2: High: <2 Medium: 2-5 Low: 5-8 |
|  | Kitting up facilities | DMoT / Local Municipality |  |
|  | Pergolas/Canopy | DMoT / Local Municipality |  |
|  | Washroom/changing facilities | DMoT / Local Municipality |  |
|  | Bins | DMoT / Local Municipality |  |
|  | Improvement of footpaths and access roads | DMoT / Local Municipality |  |
| Environmental Sustainability | Implementation of waste reduction measures | DMoT / Local authorities | <2 |

# Marine Police – Police – Port Authority

## Infrastructure

Shore dives

- Closed circuit television (CCTV) monitoring could be installed in parking spots of dive sites for additional security, to avoid vandalisms and thefts to property and equipment left in/near cars. This kind of systems could potentially also assist in controlling illegal activities within Marine Protected Areas. For a 4-camera CCTV system with two motion sensors and solar spotlights, the cost is estimated to ~€1,000. However, this is an indicative cost for purchasing a simple CCTV system, the actual cost will be site specific dependant and therefore will vary (e.g., location, complexity of system etc.) Suggested authorities to implement: DFMR / Marine Police / Port-Authority.

  - AI technologies can be used in liaise with the CCTV for monitoring traffic/cars at dive sites and update the website with how busy a site is.

Boat dives

- Marker buoys placements. Buoys that mark the location of wreck or dive site can be placed to indicate the location and ensure boats are more careful when passing near them. Estimated cost ~€600 - €1,000. Suggested authorities to implement: DMoT / DFMR / Port-Authority.

- Mooring for dive boats. Designated moorings will ensure safe moorings for dive boats and avoid anchorage in protected habitats (i.e., Posidonia oceanica seagrass meadows). Estimated cost ~€600 - €1,000. Suggested authorities to implement: DMoT / DFMR / Port-Authority.

- Anchorage prohibition. Prohibiting anchorage in specific areas can avoid damaging important habitats as mentioned above and possibly damaging artificial reefs. To be able to implement this, designated moorings also need to be in place. Floating moorings in designated safe areas are estimated at ~€600 - €1,000 each. Suggested authorities to implement: DFMR / Port-Authority.

- Management of boat traffic/mooring. Popular dive sites can become quite busy during high season. Managing the arrival and departure of boats is crucial in maintaining safety and not a cluttered dive site while at the same time minimizing the potential impact of heavy traffic/noise pollution/littering on the marine environment. Suggested authorities to implement: DFMR / Marine Police / Port-Authority.

Suggestions for improvements on each boat dive site are summarized in Table 4.1.

Table 4.1. Suggestions for improvement for each boat dive site. Letters indicate priority level, L = Low, M = Medium, H = High. Improvements on sites which are located within SBAs will have to be in coordination with SBA authorities.

| Dive site | Marker buoys placement / maintenance | Mooring for dive boats placement / maintenance | Anchorage prohibition | Management of boat traffic / mooring | Location |
| --- | --- | --- | --- | --- | --- |
| Zenobia shipwreck |  |  |  | M | Zenobia MPA |
| Elpida shipwreck |  |  |  | L | Larnaca MPA |
| Nemesis III shipwreck |  |  |  | L | Paralimni MPA |
| Lady Thetis shipwreck |  |  |  | L | Dasoudi MPA |
| Costandis shipwreck |  |  |  | L | Dasoudi MPA |
| Liberty shipwreck |  |  |  | L | Paralimni MPA |
| Jubilee shoals | L | L | L |  |  |
| Pistol Bay | L | L |  |  | Peyeia Sea Caves MPA |
| Manijin island | L | L | M |  | Peyeia Sea Caves MPA |
| Kakoskali MPA |  | L | M |  | Kakoskali MPA |
| The structures | L | L |  |  | Dasoudi MPA |
| Kakoskali reef (St Georgios reef) |  | L | M |  | Natura 2000 area (Chersonisos Akama) |
| St George - Geronisos | L | L | M |  | Natura 2000 area (Chersonisos Akama) |
| Pyla pirate caves | L | L | L |  | Dhekelia SBA |
| HMS Cricket wreck | L | L |  |  | Dhekelia SBA |
| Cape pyla reef | L | L | L |  | Dhekelia SBA |
| Alexandria shipwreck | L | L |  |  | Zenobia MPA |
| Vera K shipwreck | M | M | M |  | Natural 2000 area (Thalassia Periochi Moulia) |
| Amphora caves | M | M | M |  | Natural 2000 area (Thalassia Periochi Moulia) |
| Porto Parou |  | L | L |  | Akrotiri MPA |
| Fontana Amorosa | L | L |  |  | Natura 2000 area (Chersonisos Akama) |
| Blue lagoon |  | L |  | M | Natura 2000 area (Chersonisos Akama) |
| Table top (Kitazos) | L | L |  |  | Natura 2000 (Kavo Gkreko) |
| Petra tou Lefkou | L | L |  |  | Akrotiri SBA |
| Petra mikri | L | L |  |  | Akrotiri SBA |
| Mazaki island | L | L |  |  | Natura 2000 area (Chersonisos Akama) |
| Lianokaos/Petra | L | L |  |  | Akrotiri SBA |
| Kamara | L | L |  |  | Akrotiri SBA |
| Bahames (Akrotiri) | L | L |  |  | Akrotiri SBA |
| White Star shipwreck | L | L |  |  |  |
| Agira | L | L |  |  | Akrotiri SBA |
| Zevgari | L | L | M |  | Akrotiri SBA |
| Larnaca reef | L | L |  |  | Larnaca MPA |
| Aphrodites rock | L | L |  |  | Natura 2000 area (Chersonisos Akama) |
| Dorida | L | L |  |  | Larnaca MPA |
| Achilleas shipwreck | L | L |  |  |  |
| Akrotiri Fish Reserve (Parko) | L | L |  |  | Akrotiri SBA |

## Legislation/regulations

- Prohibition of anchoring in specific areas. For popular dive spots and especially in areas where priority species are present (e.g., P. oceanica) prohibition of anchoring should be enforced to protects the habitats. This action will require the creation of fixed mooring points. Suggested authorities to implement: DFMR / Port-Authority.

- Restriction of boating in designated dive areas. For dive sites which are more exposed to boat traffic, regulations that prohibit the passage of vessels through the area could be created, allowing only dive boats to enter in low speed to ensure a safer environment for divers. The creation of paths specific for boats to pass in high-speed which are at a distance from the dive points (e.g., following the example of regulations and prohibitions at Dasoudi MPA) should be considered. Suggested authorities to implement: DFMR / Marine Police / Port-Authority.

- Use of technology for efficient monitoring of illegal activities. The use of CCTV, sonar and/or other technologies is successfully used widely around the world, especially within MPAs, to monitor effectively and minimise illegal activities (e.g., fishing within restricted areas, littering, boat traffic). Suggested authorities to implement: Police / Port-Authority.

## Monitoring

- Marine Protected areas monitoring. Regular monitoring of protected areas which is important for enforcing regulations and reducing illegal practices that might negatively affect the diving industry. Suggested authorities to implement: DFMR / Port-Authority.

  - Artificial Intelligence (AI) tracking software can be used to monitor MPAs for illegal activities, such as unauthorised entries, illegal fishing practices etc.

- Monitoring of dive sites. The monitoring/responsible authority which will be created for the diving industry should monitor dive sites on a regular basis, checking that dive centres and instructors comply with regulations. Suggested authority to implement: DMoT / Port-Authority.

- Online application system for reporting illegal activities or other problems at dive-sites. An online system where divers can report illegal activities, or any other problems at dive sites (e.g., infrastructure damages) in real time, supporting an increased reaction time from authorities. Suggested authorities to implement: DMoT / Police

- AI technologies for monitoring. AI in combination with CCTV monitoring can be used to monitor remote areas, such as wrecks. A good example is ‘NOUS’ (https://nous.com.gr/), a program run in Greece that uses AI to monitor ancient wrecks using multiple underwater cameras feeding an online link that is open to the public. Setting up such a system can help with monitoring for looting and signs of damage to shipwrecks (ancient or new). However, when setting up such a system, GDPR rights will have to be taken into account and whether or not divers will need to sign a consent form before visiting the sites. Suggested authorities to implement: DMoT / DFMR / Marine Police

## Implementation priorities and action plan

Table 4.2. Summary of the recommended actions, suggested time frame and the responsible authorities/bodies.

| Details in section | Action | Action by | Time Frame (years) |
| --- | --- | --- | --- |
| Infrastructure | CCTV | DFMR / Marine Police / Port-Authority | Based on priorities stated in Table 1 and Table 2: High: <2 Medium: 2-5 Low: 5-8 |
|  | Marker buoys placement/maintenance | DMoT / DFMR / Port-Authority |  |
|  | Mooring for dive boats | DMoT / DFMR / Port-Authority |  |
|  | Anchorage prohibition | DFMR / Port-Authority |  |
|  | Management of boat traffic/mooring | DFMR / Marine police / Port-Authority |  |
| Legislation | Prohibition of Anchoring | DFMR / Port-Authority | 2-5 |
|  | Creation of no stopping areas in designated dive areas | DFMR / Marine police / Port-Authority | 2-5 |
|  | Use of technology for efficient monitoring of illegal activities | Police/ Port-Authority | 2-5 |
| Monitoring | Protected areas monitoring | DFMR / Port-Authority | Ongoing |
|  | Patrolling of dive spots | DMoT / Port-Authority | <2 |
|  | Online system for reporting illegal activity | DMoT / Police | <2 |
|  | AI technologies for monitoring | DMoT / DFMR / Marine Police | 2-5 |

# Statistical Service

## Monitoring

- Targeted surveys for incoming tourism. Surveys at airports through questionnaires to determine and monitor the number of divers visiting Cyprus. Questions can include information on duration of stay, type of accommodation, expenditure and general opinion or suggestions for the diving industry in Cyprus will allow for better understanding of progress and/or needs. Suggested authorities to implement: DMoT / Statistical service.

## Implementation priorities and action plan

Based on the information accumulated and provided in this study, Table 3.7 summarises the main actions that we recommend, the specific time frame to be implemented and the authorities/bodies expected to act. To the best of our knowledge these are the main actions required to improve and enhance the diving tourism of Cyprus. It is important to note that before implementation, a new market research will need to take place for updating any price changes.

Table 5.1. Summary of the recommended actions, suggested time frame and the responsible authorities/bodies.

| Details in section | Action | Action by | Time Frame (years) |
| --- | --- | --- | --- |
| Monitoring | Targeted surveys of incoming tourism | DMoT / Statistical Service | <2 |

# Department of Antiquities (DoA) & Department of Environment (DoE)

## Sustainability of the industry

- Creation of archaeological marine parks. Archaeological marine parks can help promote Cyprus as a diving destination and create more interesting and appealing dive sites for divers who wish to witness something different. Creation of this kind of parks and opening them to the public will have to be in close collaboration with the Department of Antiquities (DoA) and ensure strict regulations / monitoring strategies are in place to avoid damaging / looting of the archaeological area (e.g., shipwrecks). Suggested authorities to implement: DoA / DMoT / DFMR.

## Environmental Sustainability

- Increase awareness of ecological consequences of anchorage. Activities such as anchorage can have detrimental effect on Posidonia meadows. Authorities should raise awareness on the impacts of anchorage to boat users. European networks like the Mediterranean Posidonia Network (https://medposidonianetwork.com/) promote eco-mooring tools which can serve not just the diving tourism industry but also the boating industry. To implement such strategies a collaboration with the DFMR is necessary as the data on the distribution of P. oceanica meadows in Cyprus is required. Suggested authorities/bodies to implement: DFMR / DoE / Ocean literacy experts (e.g. CMMI).

- Environmental awareness/Ocean literacy education to the public. Seminars, symposiums, educational days etc. could be organised on a regular basis in all districts, to increase environmental awareness of the general public, showcase the importance of the marine environment and educate on environmentally friendly practices. Suggested authorities/bodies to implement: DMoT / DFMR / DoE / Ocean literacy experts.

## Implementation priorities and action plan

Table 6.1. Summary of the recommended actions, suggested time frame and the responsible authorities/bodies.

| Details in section | Action | Action by | Time Frame (years) |
| --- | --- | --- | --- |
| Sustainability of industry | Archaeological marine parks | DoA / DMoT / DFMR | 2-5 |
| Environmental Sustainability | Increase awareness of ecological consequences of anchorage | DFMR / DoE / Ocean literacy experts | Ongoing |
|  | Environmental awareness education to the public | DMoT / DFMR / DoE / Ocean literacy experts | Ongoing |

# Ocean Literacy experts & Marine Research institutes

## Environmental Sustainability

- Increase awareness of ecological consequences of anchorage. Activities such as anchorage can have detrimental effect on Posidonia meadows. Authorities should raise awareness on the impacts of anchorage to boat users. European networks like the Mediterranean Posidonia Network (https://medposidonianetwork.com/) promote eco-mooring tools which can serve not just the diving tourism industry but also the boating industry. To implement such strategies a collaboration with the DFMR is necessary as the data on the distribution of P. oceanica meadows in Cyprus is required. Suggested authorities/bodies to implement: DFMR / DoE / Ocean literacy experts (e.g. CMMI).

- Educate divers. Provide pre-dive briefings that include information on the importance of marine conservation and responsible diving practices. Encourage divers to respect marine life, avoid touching marine life, and maintain proper buoyancy control. Suggested authorities/bodies to implement: DMoT / DFMR / Ocean literacy experts.

- Environmental awareness/Ocean literacy education to the public. Seminars, symposiums, educational days etc. could be organised on a regular basis in all districts, to increase environmental awareness of the general public, showcase the importance of the marine environment and educate on environmentally friendly practices. Suggested authorities/bodies to implement: DMoT / DFMR / DoE / Ocean literacy experts.

- Encourage responsible photography. Advise divers to practice responsible underwater photography, avoiding damage and any kind of disturbance to sensitive marine life. Promote the use of equipment that minimizes environmental impact. Suggested authorities/bodies to implement: DMoT / DFMR / Ocean literacy experts.

- Contribute to conservation projects. Allocate funds or resources to support local marine conservation projects. Involve divers in citizen science initiatives to collect valuable data on marine life and ecosystems. Suggested authorities/bodies to implement: DMoT / DFMR / Marine research institutes.

## Implementation priorities and action plan

Table 7.1. Summary of the recommended actions, suggested time frame and the responsible authorities/bodies.

| Details in section | Action | Action by | Time Frame (years) |
| --- | --- | --- | --- |
| Environmental Sustainability | Increase awareness of ecological consequences of anchorage | DFMR / DoE / Ocean literacy experts | Ongoing |
|  | Educate divers | DMoT / DFMR / Ocean literacy experts | <2 |
|  | Environmental awareness education to the public | DMoT / DFMR / DoE / Ocean literacy experts | Ongoing |
|  | Encourage responsible photography | DMoT / DFMR / Ocean literacy experts | <2 |
|  | Contribute to conservation project | DMoT / DFMR / Marine research institutes | <2 |